Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS28465 |
| Project Name | ShopEZ : One-Stop Shop for Online Purchases |
| Maximum Marks | 4 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Damera Sai Sreeja |
| Sprint1 | Registration | USN-2 | As a user, I will receive confirmation email once I | 1 | High | Gowru S |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
|  |  |  | have registered for the application |  |  |  |
| Sprint2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | B Yoshik |
| Sprint1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint- 1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Kandati Vadana |
|  | Dashboard |  |  |  |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

# ShopEZ – Burndown Chart Overview

A Burndown Chart is a visual tool that tracks the amount of work remaining in your project (measured in story points) against time (measured in days or sprints). It helps your team stay on track and identify bottlenecks early.

It Works for ShopEZ

- X-Axis (Time): Each sprint (e.g., Sprint-1 to Sprint-4, each lasting 6 days)

- Y-Axis (Work Remaining): Total story points (e.g., 20 per sprint)

- Ideal Line: A straight line from the total story points to zero, showing expected progress

- Actual Line: Plots real progress based on completed story points

Example: ShopEZ Sprint-1 Burndown Day  	Planned Remaining Points Actual Remaining Points

| Day 1 20 | 20 |
| --- | --- |
| Day 2 16 | 18 |
| Day 3 12 | 14 |
| Day 4 8 | 10 |
| Day 5 4 | 5 |
| Day 6 0 | 0 |

This shows your team is on track if the actual line closely follows the ideal line.